INTERNSHIP-LOGSHEET

Group Members : Ankit Chandra Karn, Srijan Basnet, Suraj Panthi

| Date | Completed Task | To Do List | Supervisor Signature |
| --- | --- | --- | --- |
| 08-May-2026 | Discussed the AI receptionist project idea and identified the main requirements for a college enquiry system. | Collect college information and prepare initial project structure. |  |
| 12-May-2026 | Collected basic college data and created folders for frontend, backend, data, and AI service modules. | Set up Python environment and install required libraries. |  |
| 13-May-2026 | Configured Python virtual environment and installed FastAPI, FAISS, sentence-transformers, OpenAI client, and supporting packages. | Study RAG workflow and plan document indexing. |  |
| 14-May-2026 | Prepared text documents for college overview, admission, programs, facilities, and FAQs. | Create chunking and embedding pipeline. |  |
| 15-May-2026 | Developed document chunking and embedding logic for college information files. | Build FAISS vector index for retrieval. |  |
| 19-May-2026 | Created FAISS indexes for college documents and tested basic similarity search. | Connect retrieval results with answer generation. |  |
| 20-May-2026 | Implemented retriever and router logic to search across multiple document indexes. | Improve relevance threshold and source selection. |  |
| 21-May-2026 | Connected retrieved context with local LLM response generation for college questions. | Create command-line chatbot for testing. |  |
| 22-May-2026 | Built a basic CLI receptionist chatbot and tested common questions about courses and admission. | Develop FastAPI backend for web usage. |  |
| 26-May-2026 | Created FastAPI chat endpoint and session-based conversation handling. | Design simple browser interface for the receptionist. |  |
| 27-May-2026 | Developed frontend chat interface with message display, input box, and backend API connection. | Add voice input support. |  |
| 28-May-2026 | Implemented speech-to-text service using Faster Whisper and tested microphone transcription. | Improve transcription accuracy for college terms. |  |
| 29-May-2026 | Added post-processing rules for terms like KCC, BCA-IT, BCAIT, and Ravi sir. | Integrate text-to-speech output. |  |
| 02-Jun-2026 | Integrated Kokoro text-to-speech service for spoken receptionist replies. | Create voice mode workflow in the frontend. |  |
| 03-Jun-2026 | Added voice recording, silence detection, transcription request, and spoken response playback in the UI. | Test complete voice conversation flow. |  |
| 04-Jun-2026 | Tested voice mode with college questions and fixed issues in microphone recording and response playback. | Improve answer formatting and remove markdown output. |  |
| 05-Jun-2026 | Updated system prompt and response cleaning to keep answers plain, polite, and receptionist-like. | Add fallback handling for missing document answers. |  |
| 09-Jun-2026 | Added fallback answer for BCA-IT queries and improved query normalization. | Work on AI receptionist visual interface. |  |
| 10-Jun-2026 | Designed a live receptionist UI with avatar area, status display, microphone, speaker, and prompt controls. | Start Wav2Lip integration for animated video replies. |  |
| 11-Jun-2026 | Added Wav2Lip service wrapper and configured avatar image, checkpoint path, runtime media, and ffmpeg support. | Connect TTS audio with Wav2Lip video generation. |  |
| 12-Jun-2026 | Connected generated speech audio with Wav2Lip inference and returned video responses through FastAPI. | Add video playback to receptionist frontend. |  |
| 23-Jun-2026 | Integrated synced avatar video playback in the live receptionist interface. | Improve caching for repeated video responses. |  |
| 24-Jun-2026 | Added Wav2Lip video cache based on response text to avoid regenerating repeated replies. | Test cached and uncached receptionist responses. |  |
| 25-Jun-2026 | Tested receptionist responses, video playback, audio output, and cache behavior with different questions. | Improve persistent cache storage. |  |
| 26-Jun-2026 | Moved Wav2Lip cache to a permanent cache folder and saved generated video, audio, and text metadata. | Add schedule awareness for teacher availability questions. |  |
| 30-Jun-2026 | Implemented time-aware schedule handling for Ravi sir using the daily schedule document and Nepal time. | Generalize schedule handling for more teachers. |  |
| 01-Jul-2026 | Improved schedule service to support teacher schedule queries and current class/activity lookup. | Fix greeting and conversation context issues. |  |
| 02-Jul-2026 | Added deterministic greeting handling so simple inputs like hey and hello do not continue old topics. | Optimize response and video cache usage. |  |
| 03-Jul-2026 | Added response cache for stable questions such as BCA-IT course enquiries to reuse previous answer videos. | Perform final testing of chat, voice, schedule, and Wav2Lip modules. |  |
| 07-Jul-2026 | Completed final testing, fixed major issues, prepared project documentation, and reviewed the complete AI receptionist workflow. | Prepare final submission and presentation. |  |